# SATs Legends – Gemini Art Production Master v4

# 1. Locked Art Direction

Style: Cursed Kawaii Fantasy Casual Mobile Game.

Influences: Royal Match, Toon Blast, Slime Rancher, Adventure Time creatures.

Traits: chunky shapes, thick outlines, bright saturated colors, glossy highlights,

soft shading, mischievous expressions, slightly chaotic but cute.

Avoid emoji style, preschool mascots, flat design.

All assets must be 4096x4096 PNG with transparent background.

# 2. Generation Rules

• Generate one asset at a time.

• After generating an asset, ask:

"Asset complete. Reply APPROVE or REVISE."

• Do not generate the next asset until approved.

• Do not change style mid‑production.

• Use naming format:

category_assetname_v1.png

# 3. Visual Style Calibration Sheet

Before asset production, generate calibration characters to lock style:

character_professor_panda_reference

character_number_dragon_reference

character_wizard_owl_reference

character_math_fox_reference

These define proportions, eye style, shading and outline thickness.

Once approved, lock this style for the entire project.

# 4. Asset Production Order

Phase 1 – Core UI icons

Phase 2 – Buttons

Phase 3 – Panels

Phase 4 – Rewards

Phase 5 – World Map Islands

Phase 6 – Map Props

Phase 7 – Mini‑Game Frames

Phase 8 – Mascot Characters

Phase 9 – Companion Creatures

Phase 10 – Boss Characters

Phase 11 – Particle Effects

# 5. Asset Naming System

ui_icon_coin_v1.png

ui_btn_play_v1.png

ui_panel_reward_v1.png

character_professor_panda_idle_v1.png

boss_frost_yeti_attack_v1.png

fx_coin_burst_v1.png

# 6. Generation Controller Prompt

You are the Lead Art Generator.

Generate assets sequentially.

Do not change art direction.

After each asset ask for approval before continuing.

All assets must follow the locked style and naming rules.

# 7. Session Recovery Prompt

If the session resets, resume using:

"Resume SATs Legends asset production from the last approved asset."

Then continue with the next item in the production order.

# 8. Production Dashboard

Track progress using three lists:

APPROVED ASSETS

PENDING REVIEW

REMAINING ASSETS

Update these lists after every generated asset.

# 9. 3D Depth UI System (NEW)

All UI elements must use layered depth similar to modern mobile puzzle games.

Depth layers:

Layer 1 – Background gradient

Layer 2 – Panel frame

Layer 3 – Content icons

Layer 4 – Highlights / gloss

Layer 5 – Glow or particle FX

Buttons must include:

• bevel edge

• inner glow

• drop shadow

• highlight strip

Panels should resemble physical objects:

• wood frames

• gold trim

• parchment scrolls

• magic crystal borders

UI lighting direction:

Top‑left light source with subtle shadow bottom‑right.

Animation rules:

Buttons bounce slightly when pressed.

Coins fly toward the HUD counter.

Stars pop with glow burst.